## Slide 1
FIS
Financial Information System
Procurement Approach
- FIS project -

## Slide 2
TWO-STAGE RFP
FIS
Financial Information System
First Stage | The first stage consists of providing all bidders (software vendors) with a concise list of approximately 100 questions that will be weighted and scored. The questions determine which functionality will be available “out of the box”, verses requiring configuration or customization. The goal is to select finalists that can meet as many of our needs as possible through functionality that is already available through their solution.
Second Stage | The second stage, Conference Room Pilots (CRPs), consists of UC San Diego subject matter experts outlining several use case scenarios that are built by the finalists (vendors) for evaluation and testing by those who will ultimately use the system. The goal is to select a product based on evaluating something tangible vs. relying on a written response to questions. UC San Diego will have the opportunity to try before we buy, with key components of the solution already built at the time of purchase, as opposed to starting from scratch once the contract is awarded.
Notes: REQUEST FOR PROPOSAL (RFP)

## Slide 3
REQUIREMENTS GATHERING PROCESS
FIS
Financial Information System
Created by business units and extracted from other Campus RFPs
~1000 processes/tasks collected from Process SMEs
Mapped by ESR
Architect and reviewed by Process SMEs
RTM to be used again during the configuration project phase
Requirements Traceability
Matrix (RTM)
Requirements
Business Processes
RFP Qualifying
Questions
~100 Questions
Over 3,000+ requirements were synthesized into 100 functional and 75 non-functional vendor screening questions.

## Slide 4
CONFERENCE ROOM PILOTS
FIS
Financial Information System
During conference room pilots, the FIS Project Team and Procurement require finalists to demonstrate their financial systems out of the box solutions, including validating system capabilities such as workflow, user roles and security, data migration and performance.
KEY TESTING PROCESS
  Cashiering and Cash
  Management Process
  Deposits and cashiering
  Monthly bank reconciliation
  Wire transfer/ACH processing
  Trace bank statement to original transactions
  Period closing
  Monthly bank reconciliation report
  Exception report during bank reconciliation process and other cases
  Daily wire transfer/ACH report
  Cash summary report
DOMAIN & TOPIC
BUSINESS INTELLIGENCE
Sample CRP Demo

## Slide 5
FRICTION ANALYSIS
Analysis of business processes, applications and interfaces. Identification and confirmation of process friction, scope and strategic value.
RFP REQUIREMENTS
3000+ requirements synthesized into 100 functional and 75 non-functional vendor screening questions.
RFP issued 11/7/17
Negotiations 1/30/18
Compilation of business process scenarios and user cases from SMEs. 27 scenarios in 8 major financial subdomains in Conference Room Pilot (CRP) packages.
VENDOR DEMOS CRPs
CRPs May to July 2018. Vendor demos of financial solutions and capabilities and final assessments.
Vendor selection is planned within 2 weeks after conclusion of all scheduled vendor demos and scoring.
CRP SCENARIOS
VENDOR SELECTION
PROCUREMENT MILESTONES
FIS
Financial Information System

## Slide 6
FIS
Financial Information System
PROCUREMENT TIMELINE
Process and Requirements Documentation
RFP Issued
Supplier Demo's
Traditional RFP
Process and Requirements Documentation
RFP Issued
Supplier Demo's
Month 1
Month 3
Month 4
Month 5
Month 6
Month 7
Month 8
Financial System RFP - Conference Room Pilot Method
Month 2
AWARD
AWARD

## Slide 7
PROGRESS AND NEXT STEPS
FIS
Financial Information System
Request for Proposal and Selection
Implement Business Processes
Financial System Launch
Configure the Software
FIS Is Here!
Vendor negotiations are complete
and Conference Room Pilots are underway!