## Slide 1: About Kuali Research
Here’s what you need to know

## Slide 2: Kuali Research Sponsored Programs Modules
The scope of the modules under the purview of the Kuali Research project

## Slide 3: Kuali Research (KR) Project Scope
Data and Analytics
Facilities Information Management
Financial Information Systems
Human Resources and Payroll
Research Administration Systems
Student and Faculty Information Systems
Supporting Technology Infrastructure
ENTERPRISE SYSTEMS RENEWAL PROJECTS
Pre-Award
Proposal Development
Institutional Proposal
Negotiations *new*
Post-Award
Awards
Subawards *new*
Sponsored Programs Modules
Kuali Projects
Institutional Review Board (IRB)
Protocols Module
Conflict of Interest (COI)

## Slide 4: Kuali Initiatives at UC San Diego
Kuali COI
Facilitates Electronic Disclosures
(replacing paper/PDF process)
Covers the following forms:
PHS
700U
9510
Kuali Research
Sponsored Programs Modules
(replacing EPD, Coeus IP, Coeus Award)
Pre-Award
Proposal Development* *(includes the KR Dashboard)
Institutional Proposal
Negotiations
Post-Award
Award
Subaward
Kuali Protocols
Human Subjects Protocols
(replacing legacy system)
Project Sponsor: Sandra A. Brown
Project Sponsor: Sandra A. Brown
Project Sponsor: Gary Firestein
ESR Kuali project updates
PIs prepare and submit
  New Studies
  Modifications
  Renewals
  Reports
For review by
  IRBs
  SCRO
  HRPP

## Slide 5: Kuali Initiatives at UC San Diego
Kuali COI
Facilitates Electronic Disclosures
(replacing paper/PDF process)
Covers the following forms:
PHS
700U
9510
Kuali Research
Sponsored Programs Modules
(replacing EPD, Coeus IP, Coeus Award)
Pre-Award
Proposal Development* *(includes the KR Dashboard)
Institutional Proposal
Negotiations
Post-Award
Award
Subaward
Kuali Protocols
Human Subjects Protocols
(replacing legacy system)
Project Sponsor: Sandra A. Brown
Project Sponsor: Sandra A. Brown
Project Sponsor: Gary Firestein
ESR Kuali project updates
PIs prepare and submit
  New Studies
  Modifications
  Renewals
  Reports
For review by
  IRBs
  SCRO
  HRPP

## Slide 6: Kuali Research Project Update
General status update regarding progress since last quarter, activities for next quarter, risks/issues and project timeline.
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
We are here
Oct – Dec 2017
Jan – Mar 2018
Apr 2018 – Apr 2019
Aug 2018 – May 2019
May – Nov 2019
Dec 2019 – Jan 2020
Jan 21, 2020
Jan – Mar 2020
Apr – Jun 2020

## Slide 7: Initiate
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Discuss resourcing needs; Finalize statements of work and discuss prioritization of domain implementation.
Oct – Dec 2017

## Slide 8: Kuali Research Project
Implement an integrated Electronic Research Administration solution that increases Faculty/Researcher productivity, improves financial/research compliance to mitigate risk, is closely aligned with lean/streamlined business operations, takes advantage of existing system functionality as appropriate and is integrated with current/future systems for the transfer of data between enterprise systems. The impact of this modernization and alignment effort will affect more than 800 end users, over $4B in submitted proposals and over $1B in annual expenditures.
Business Case

## Slide 9: Kuali Research Project
Objectives
Guiding Principles
Benefits
Transition from Coeus platform to Kuali Research SaaS solution
Implement electronic research administration modules
Review and improve current business processes using Lean Six Sigma methodology
Train impacted users on new business processes and system
Document and retire legacy business processes, systems and data as appropriate
Architect, document and implement data integration services
Be open to change
Continue process improvement
Support a culture of quality
Encourage feedback and critique
Follow industry best practices
Cost savings by optimizing business processes
Leverage web-based SaaS to improve user experience with modern web and user interfaces
Improved compliance
Availability of new functionalities that support essential research administration business processes, and ensures effective management of risk
Greater security
Modernization and sustainability

## Slide 10: Kuali Research Project Scope
KR is web based so you can access on the go!

## Slide 11: Plan
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Project team engages vendor partners in planning, including business process design teams.
Jan – Mar 2018

## Slide 12
Kuali | Project Lead
Kaci Foster
Sponsor
Sandra A. Brown
Escalation
Laurie Owen
Anne Footer
Gene Hasegawa
Governance
Linda
Collins
Erika
Wilson
Marissa Prough
Maryam Attari
Anne
Footer
Eric
Mah
Angela McMahill
Carolyn Sheehan
Core Team
Project Manager | Change Lead | Change Practitioner | Change Practitioner | Bus. Proc. Lead | Config. Lead | Solutions Architect | Testing Lead | Reporting Lead
Susan Oswalt | Nicole Joyce | Nicole Joyce | Francisco Mejia | Jason DeFay | Jason DeFay | Robert Dias | David Edmonson | Marisol Christinson
Business Process Review Teams Lean Bench, SMEs, Bus Proc/Config Lead, Testing Lead, Reporting Lead |  |  |  |  |  |  |  |  |  | 
Determine Agreement Types 1.3.1 | Route for Review & Approval 1.3.2 | Develop & Finalize Budget 1.2.1 | Negotiate Award & Agreement 1.5 | Complete Compliance Requests 1.2.3 | PI Exception Complete Compliance 1.2.3 | Complete Questionnaires 1.2.4 | Final Review & Submit to Sponsor 1.3.3 | Send NOA to Unit 1.6.2 | Revise Budget 1.4.4 | Other Documents for Package 1.2.5
Reconcile & Finalize Record 1.3.4 | Complete Compliance/Protocol Approval 1.4.1 | Submit Advanced Spending Requests 1.4.5 | Create Award 2.1.2 | Request Fund Set Up 2.1.3 | Award Budget (Allocations) 2.1.5 | Issuing & Managing Subawards (outgoing) 2.2.3 | Manage Changes & Prior Approvals 2.2.6 | Manages Cost Sharing 2.3.3 | Submit Reports to Sponsor/Agency 2.5.4 | Finalize Sponsor/Agency Reporting 2.6.3
Kuali Support |  |  |  |  |  |  |  |  |  | 
Project Teams
Change Network Change Lead, Practitioners, Sponsorship Coalition Lead, Sponsorship Coalition, Change Champions
Kuali Support
Technical Teams Solutions Architect, Testing Lead, Reporting Lead |  |  |  |  |  | 
Integrations | Conversion | Res Activity Hub | Security | Workflow | IDM | MdM
Kuali Support |  |  |  |  |  | 
Kuali | Functional Lead
Kat Szulc
Kuali | Technical Lead
Terry Durkin
KR Project Structure
Ross Dammann
Bill
Decker

## Slide 13: Change Structure
Primary Sponsor
and KR Governance
Sponsor Coalition Lead
Sponsorship
Coalition
Change
Champions
Serves as org. sponsor, and primary contact for the Change Lead and Sponsorship Coalition
Support communications from Change Leads
Serves as the leader, executor, and communicator for their Division and/or Department.
Disseminates and advocates for positive change among impacted units and teams
Share communications and set priority
Track readiness and provide two-way communication
Launches change
and actively sponsors among the research community
Change Network
Executive Team
Active and visible participation; communicates key messages from the Core Team
Our goal is to organize leaders, at all levels of the University, to coordinate communication, so end users hear the right messages from the right people. Change Network members are local sponsors and serve as an extension of the project Change Leads. Learn more about Change Network roles and responsibilities.

## Slide 14: Design
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Business process review (SME involvement begins)
Apr 2018 – Apr 2019

## Slide 15: Project Timeline
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Celebrating Success
Oct – Dec 2017
Jan – Mar 2018
Apr 2018 – Apr 2019
Aug 2018 – Apr 2019
May – Nov 2019
Dec 2019 – Jan 2020
Jan 21, 2020
Jan – Mar 2020
Apr – Jun 2020
Testing
6 levels of testing and 2 phases per level
Engaging SMEs for various testing
User Acceptance Testing (Nov 2019)
Change Management: Communications and Training
Technology
Workflow/Process
Mindset
Leverage SME Trainers
Transition
Deployment Plan
Hyper Care
User Support Plan
This list is not exhaustive and is subject to change
Milestones
System Configuration
Based on business process design and decisions
Reviewed by SMEs
80+ SMEs
200+ hours
25 Processes
Over 1 year
Business Process Design
We are here

## Slide 16: Design
Business Process Review Goals
Streamline
Adopt single institutional best practice
Identify process inefficiencies and apply Lean Six Sigma proven process improvement methodology to streamline and realize cost and time savings
Reduce variation in processes and determine a unified best practices to be adopted institutionally
Leverage system capabilities and process improvements to gain efficiencies that are configured for consistent and singular implementation and utilization
Reduce Variation

## Slide 17: Business Process Review
Coming up with a proposed future state
Project Team meets with groups of SMEs to conduct current state mapping
Project Governance provides the Project Team with names of SMEs for designated business process reviews
SMEs Business Process Design Teams applies Lean Six Sigma methodology and works with Project Team to consult with the vendor and come up with and vote on an improved proposed future state
Project Team presents the proposed future state to the Project Governance for review and final approval before passing the proposed future state on for configuration
1)
2)
3)
4)
This is oversimplified!

## Slide 18: Understanding Business Process Review Levels
Level 1 Function
A function is a discreet set of activities focused on achieving an outcome. Foundation for a Level 2 process.
Level 2 Activity
Breakdown of project-wide functions into major activities necessary to complete and maintain each function. Foundation for Level 3 process.
Level 3 Task
Breakdown of major activities into high level process steps called tasks required to complete activities. Foundation for Level 4 process.
Level 4 Subtask
Breakdown of tasks into sub tasks that provide detail including organizational responsibility and role interactions
Level 4
EXAMPLE

## Slide 19: Research Administration – Process Landscape
Level 1

## Slide 20: Research Administration – Process Landscape
Completed
In Progress
Not Yet Started
http://esr.ucsd.edu/projects/kuali-research/process/index.html
Visit the Business Process Webpage for updates and to see who is involved
Message meeting w/ SMEs

## Slide 21: Research Administration – Process Landscape
Completed
In Progress
Not Yet Started
http://esr.ucsd.edu/projects/kuali-research/process/index.html
Visit the Business Process Webpage for updates and to see who is involved
Message meeting w/ SMEs

## Slide 22: Business Process Messaging
Articulating impacts of business process changes
SMEs develop key messages regarding changes, impact, benefits and other items to consider for employees, managers and executives
Change Lead meets with group of SMEs who conducted business process review and conducts any additional follow up needed
Project Governance reviews SME messages and also conduct additional organizational impact analysis
Change Network distributes messaging accordingly
1)
2)
3)
4)

## Slide 23: Configure & Prototype
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Developing and configuring the system and processes
Aug 2018 – May 2019

## Slide 24: Configuration & Prototype
Proposed Future State Business Process is passed on for configuration
Configuration Lead works with the Solutions Architect, Testing Lead and Vendor to configure the system and develop testing requirements
Configuration is tested internally by selected project team members and SMEs
SMEs are engaged in configuration feedback sessions
As the system becomes more configured there will be more opportunities for users and stakeholders to see the system via demos, open offices and forums.

## Slide 25: Validate
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Iterative system testing cycles; Validating and testing the system and processes
May – Nov 2019

## Slide 26: Validate
Testing, Testing and More Testing
Technical and User Acceptance Testing (UAT)
If test case “passes” then it is ready for production
If test case “fails” the issue is worked on and retested until it passes
Testing for technical AND functional business requirements

## Slide 27: Validate
Data
Migration
Testing
Testing
Strategy
Transferring Coeus Data to Kuali
Scheduled: May - June
Functional
Testing
Technical configuration of Kuali
Scheduled: May - June
System
Integration
Testing
Data pushed in and pulled out of Kuali from other enterprise systems (e.g. Financial, HR, Sponsor, etc.)
Scheduled: June - July
Business
Process Testing
End-to-end test of new business process flows determined in Business Process Improvement phase
Scheduled: July - August
Performance
Testing
Ensure system will perform to acceptable standards
Scheduled: August
User
Acceptance
Testing
Testing new business processes and work procedures
Scheduled: October - December

## Slide 28: Preparing for Change
CRITICAL BEHAVIORS
Identify actions that if done have the biggest impact on success
OUTCOMES
Identify the need Knowledge, Skills & Abilities, Attitude, Commitment, Confidence
EXPERTISE
Novice, Competent, Proficient, Expert
LEARNING GOALS & OBJECTIVES
Inform content design and delivery
AUDIENCES
Identify trainees
  ASSESSING TRAINING NEEDS
CONTENT
Designed to address Technology, Process/Knowledge and Mindset
DELIVERY METHODS
Train-the-Trainer
In Person Instructor Led Virtual Instructor Led Recorded Presentations
Learning Lab/Open Offices
Digital Adoption Platform
On-the-Job Coaching
SME ROLES
Contribute as Content Providers, Content Reviewers, Trainer, Co-Trainers, Coaches, Mentors
  DEVELOP & DELIVER TRAINING
REINFORCEMENT
REQUIRED DRIVERS
Processes and systems that reinforce, monitor, encourage, and reward performance or critical behaviors on the job
REINFORCEMENT GAPS
Knowledge
Skill
Motivation
Environment
Communication
COMMUNICATE
Changes resulting from business process improvements
CONFIGURE SYSTEM
To support business requirements
TEST
To ensure a production ready system that supports business processes
  BUSINESS PROCESS IMPROVEMENTS
  MEASURING SUCCESS
REACTION
How satisfied are trainees
LEARNING
Were knowledge and skills increased
BEHAVIOR
Are trainees utilizing what was learned when on the job
ORGANIZATIONAL PERFORMANCE
Were organizational goals achieved

## Slide 29: Preparing for Change
WHY
WHAT
HOW
APPLY
It is important to master new knowledge and skills
Do I need to know, do and believe
To change behavior and do things
Work on behavior change by using new knowledge and skills

## Slide 30: Transition
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Robust end user training
Dec 2019 – Jan 2020

## Slide 31: Transition
Robust end user training will occur once the system has passed UAT, using a blended learning approach.
Training, Training & More Training

## Slide 32: Training Landscape
Learning – the degree to which participants acquire the intended knowledge, skills and attitudes based on their participation in the learning event.
Behavior – the degree to which participants apply what they learned during training when they are back on the job
Learning vs. Behavior

## Slide 33
Training for Expertise |  |  |  | 
Level of Expertise* | Beginner/Novice: Follows simple directions Performs using memory of facts and simple rules | Competent: Makes simple judgments for typical tasks May need help with complex or unusual tasks May lack speed and flexibility | Proficient: Performance guided by deeper experience Able to figure out the most critical aspects of a situation Sees nuances missed by less skilled performers Flexible performance | Expert: Performance guided by extensive practice and easily retrievable knowledge and skills Notices nuances, connections, and patterns Intuitive understanding based on extensive practice Able to solve difficult problems, learn fast, find needed resources
*Association for Talent Development (ATD) Training for Expertise Job Aid by Patti Shank, PhD
Training for Outcomes |  |  |  | 
Knowledge: the degree to which participants know certain information | Skills & Abilities: the degree to which they know how to do something or perform a certain task | Attitude: the degree to which training participants believe it will be worthwhile to implement what is learned during training on the job | Commitment: the degree to which learners intend to apply the knowledge and skills learned during training to their jobs, relates to learner motivation by acknowledging that even if the learner masters the knowledge and skills, they must still put forth effort to use the information or perform the skills daily. | Confidence: the degree to which training participants thing they will be able to do what they learned during training on the job. Addressing confidence during training brings learners close to the desired on-the-job performance. It can proactively surface potential on-the-job application barriers so they can be resolved.
“I know it.” | “I can do it right now.” | “I believe it will be worthwhile to do this in my work.” | “I intend to do it on the job.” | “I think I can do it on the job.”

## Slide 34: Training Requirements
Dealing with transition
Personally dealing with change
Succeeding in a changing environment
Managing resistance (supervisors and sponsors)
Big picture overview of the new environment
Basic or requisite skills/knowledge
Temporary work processes
Handling exceptions
Process skills/knowledge
System skills/knowledge
Technical skill/knowledge
Organizational skills/ knowledge
Problem resolution
What are you training for?
Make sure ALL needs are assessed and addressed!
KR Modules:
Dashboard
Proposal Development
Institutional Proposal
Negotiations
Award
Subaward
Kuali Protocols
Kuali COI
Other integrations?
Reporting tools
People Manager Training
Town halls, roadshows, meetings, etc.
Ad hoc, incorporated as needed
Post-go live
Town halls, roadshows, meetings, etc.
Hands on learning for end users
Hands on learning for system administrators
Ad hoc, incorporated as needed

## Slide 35: Training Roadmap Draft
Rev 5.29.2019
This outlines the high level strategy and is subject to change

## Slide 36: Transition Strategy
Deployment Plan
Proposals & Awards In Coeus
Hyper Care Plan
Expedient support to Users during deployment AND after Kuali go live
User Support Plan
What does support look like after the stabilization period?

## Slide 37: Go Live
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
New system is launched!
Jan 21, 2020

## Slide 38: Go Live
“Flip the Switch” & Celebrate!

## Slide 39: Realization
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Deploying and monitoring the system and processes with vendor support
Jan – Mar 2020

## Slide 40: Realization
How is it going?
Are people using the system and business processes?
Is the system working?
Is there anything else we need to do?

## Slide 41: Stabilization
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
After go-live, the stabilization period is typically three-nine months
Apr – Jun 2020

## Slide 42: Stabilization
Smooth sailing? or Rough Seas?
How do we need to adjust post-implementation to maintain operations long term?

## Slide 43: Kuali Research
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Stay up to date by…
We are here
Oct – Dec 2017
Jan – Mar 2018
Apr 2018 – Apr 2019
Aug 2018 – May 2019
May – Nov 2019
Dec 2019 – Jan 2020
Jan 21, 2020
Jan – Mar 2020
Apr – Jun 2020
Visiting the Kuali Research Website
esr.ucsd.edu/kuali-research
Connecting with members of the Change Network
Subscribing to the KR Newsletter

## Slide 44: Kuali Initiatives at UC San Diego
Kuali COI
Facilitates Electronic Disclosures
(replacing paper/PDF process)
Covers the following forms:
PHS
700U
9510
Kuali Research
Sponsored Programs Modules
(replacing EPD, Coeus IP, Coeus Award)
Pre-Award
Proposal Development* *(includes the KR Dashboard)
Institutional Proposal
Negotiations
Post-Award
Award
Subaward
Kuali Protocols
Human Subjects Protocols
(replacing legacy system)
Project Sponsor: Sandra A. Brown
Project Sponsor: Sandra A. Brown
Project Sponsor: Gary Firestein
ESR Kuali project updates
PIs prepare and submit
  New Studies
  Modifications
  Renewals
  Reports
For review by
  IRBs
  SCRO
  HRPP

## Slide 45: Kuali IRB
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Project Time Line
We are here
Nov – Dec 2018
Jan – Mar 2019
Apr – Jun 2019
Jul – Sept 2019
Oct – Nov 2019
Sept – Nov 2019
Dec 2019/ Jan 2020
Jan – Mar 2020
Apr – Jun 2020

## Slide 46: Kuali Initiatives at UC San Diego
Kuali COI
Facilitates Electronic Disclosures
(replacing paper/PDF process)
Covers the following forms:
PHS
700U
9510
Kuali Research
Sponsored Programs Modules
(replacing EPD, Coeus IP, Coeus Award)
Pre-Award
Proposal Development* *(includes the KR Dashboard)
Institutional Proposal
Negotiations
Post-Award
Award
Subaward
Kuali Protocols *new*
Human Subjects Protocols
(replacing legacy system)
Project Sponsor: Sandra A. Brown
Project Sponsor: Sandra A. Brown
Project Sponsor: Gary Firestein
ESR Kuali project updates
PIs prepare and submit
  New Studies
  Modifications
  Renewals
  Reports
For review by
  IRBs
  SCRO
  HRPP

## Slide 47: Kuali COI
Initiate
Design
Plan
Validate
Transition
Go Live
Realization
Stabilization
Configure
Project Time Line and Updates
We are here
Integrative approach
  Business Process Analysis and Featured Enhancement
    Configuration: Proof of Concept
Obtaining access to sandbox
Developing combined Training Plan with KR and Kuali IRB
ESR Training as Change Practitioner (organizational change management)
Nov – Dec 2018
Jan – Mar 2019
Apr – Jun 2019
Jul – Sept 2019
Oct – Nov 2019
Sept – Nov 2019
Jan 2020
Jan – Mar 2020
Apr – Jun 2020
March 1, 2019: Document Form Specification for Current Functionality
March 30, 2019: Delivery of March feature enhancements (C7, C8, C9) for testing
April 1, 2019: Assess project schedule with the ESR Kuali Sponsored project
Kuali Project Manager
Weekly: Business Process
Kuali Compliance Product Manager
Weekly: Featured Enhancements
ITS Project Manager
Weekly: Progress and risks
Change Practitioner (SOCM)
Bimonthly
Governance
Monthly
Sponsor
Monthly
Standing Meetings
Upcoming Milestones
Project Highlights

## Slide 48
For questions about Kuali Research contact Nicole Joyce at njoyce@ucsd.edu or 858-534-9112
For questions about Kuali COI contact Jennifer Ford at jjford@ucsd.edu or 858-534-3335
For questions about Kuali IRB contact Kip Kantelo at kkantelo@ucsd.edu or 858-822-1870