## Slide 1: Kuali Research Organizational Change Management
Navigating the people side of change

## Slide 2: Kuali Research
ENGAGEMENT APPROACH
Sponsorship
Communication
Training
Inclusion
Sponsor & Governance briefings
Provide subject matter expertise
Executive decision-making
Communicate changes
Respond to conflicts
Implementation
KR Project Website
Project Newsletter
Project Inbox/Email
Surveys
Share go-live updates
Application Inventory
Focus Groups, User Testing, & Feedback
Identify Work Stream Dependencies/ Customizations
Assess Outcomes
Change Network
Mini Roadshows
1-on-1 Meetings
Extended Team Meetings
Conference Room Pilots
Engagement Activities
People Managers training
Assess end-user needs
Determine delivery methods/segments
Create training program
Ensure training is available for new employees

## Slide 3: Kuali Research
ORGANIZATIONAL CHANGE MANAGEMENT
Organizational Change Management is the approach to transition an organization, including its people, from their current state to a new state. The ESR program is collaborating with Staff Education to ensure that each project team is incorporating ADKAR- Awareness, Desire, Knowledge, Ability, and Reinforcement.
PHASE 3: Reinforcing Change
PHASE 2: Managing Change
PHASE 1: Preparing for Change
Communications Plan
Sponsor Roadmap
Coaching Plan
Training Plan
Resistance Mgmt Plan
Integration into Project Management Plan
Adoption, Usage Measurement
Sustainment
Compliance
Corrective Action
Recognition
Success Celebrations
Lessons Learned
Change Management Strategy
Readiness Assessments
Prepare Change Team and Identify Sponsors
The Prosci ADKAR change model gives leaders a simple framework for helping people embrace and adopt changes and provides clear goals, outcomes, and common language for change management. The KR project team is committed to providing individuals with the support they need to move from their current states to their future states.

## Slide 4: Kuali Research
Change Management Activities
Project Management Activities
Initiate Project
Scope Project
Conduct readiness assessments and impact analysis
Identify and begin building sponsor coalition Select and prepare change management team
Plan Project
Identify and address anticipated resistance
Communicate why change is happening (sponsors)
Establish objectives
Document approach
Define team and budget requirements
Develop Solution
Identify training requirements and develop training
Evaluate alternatives
Architect solution
Continue communications, sponsorship and coaching activities
Design Solution
Prepare and equip managers and supervisors
Launch group and coaching sessions Reinforce key messages (sponsors)
Continue communications and sponsorship activities
Benchmark and gather data
Generate ideas and select concepts
Model solutions
Document requirements
Continue communications and sponsorship activities

## Slide 5: Kuali Research
BUILDING AWARENESS
Roadshow Presentations
VC areas, executive leadership and key stakeholder groups.
CHANGE MANAGEMENT TRAINING
Prosci ADKAR Workshops
Staff Education and Development will deliver Prosci training to over 200 research administration management and supervisory staff, with plans to provide training to all People Managers. Change Practitioner training provided to all ESR Change Leaders.
ESR-KR MONTHLY NEWSLETTER
First issue on January 9, 2019
Project updates, news and information, calendar of events and contacts. Website esr.ucsd.edu launched Fall 2017.
CONTINUOUS OUTREACH
Departments and One-on-One
Responding to questions, resistance and requests from the UC San Diego community on ESR plans and activities, concerns and applying change management approach.
EXPANDING THE CHANGE NETWORK
Identifying Change Champions and Influencers
Empowering change partners across campus and med ctr.
INTERNAL EXPERT SOURCING
Involvement and Expertise
Partnership with SMEs gives functional ownership
and enhances desire to participate and support this change.
Since 2017, more than 65 SMEs engaged in the initial analysis and discovery process; Over 30 SMEs were engaged for RFP requirements and scenarios representing stakeholder groups and VC areas. 70 SMEs have participated in pre and post award business process improvement efforts.

## Slide 6
For questions email esr-researchadmin@ucsd.edu