## Slide 1: Financial Information System
Change Network | May 2019

## Slide 2: Change Network Topics
1 | Staff Webinar- Q&A Session
2 | Engagement Tracking
3 | Department Meeting Request Process
4 | Phase 2- Project Configuration and Implementation
5 | Expanding Department Participation
6 | Downstream Inventory Assessment
7 | Next Up: Procurement, T/E, Reporting and Analytics Strategy

## Slide 3: Staff Webinar- Chart of Accounts
The Financial Information System team talks about the new Chart of Accounts then answers questions from the online audience: https://youtu.be/y_NtOMl5oz8
Questions/feedback from the field (your teams)?
Chart of Accounts FAQ’s on-line by May 17th.

## Slide 4: Engagement Tracking
The Engagement Tracking Form serves two purposes:
The tracker captures active participation by local sponsorship coalition members
Project engagement metrics are reported to Sponsors and Governance monthly
Chart: April Engagement Tracking by VC Area
| VC Contacts (Leads) | Academic Affairs | Health Sciences | Marine Sciences | Research Affairs | Student Affairs | Adv/Chancellor | Equity, Diversity, and Inclusion | Resource Management & Planning | Chief Financial Officer
Areas that Tracked | 1 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 3
Areas that Did Not Track | 0 | 9 | 4 | 2 | 1 | 1 | 3 | 1 | 5 | 13
# Areas

## Slide 5: Engagement Tracking Going Forward
Continue self-reporting
Send end of month reminder via list-serv(s)
First 5+ minutes of monthly meeting to review/complete
SUCCESS!
1
2
3

## Slide 6: Request Process

## Slide 7: Configuration and Implementation Workstreams
Financial Data Business Requirements (Downstream Process Inventory Assessment)
April
May
June
July
August
Sept
Q1
Q4
BI & Reporting
Design and Configuration
Design Lead/Entity BI requirements and reporting priority feedback
FIS Reporting and Analytics Strategy Governance Review/Approval
Future State Process Design and Configuration
Design Lead Oracle Training and Certification
Conversion and Functional Testing
Design and Configuration
Technical Implementation
Common Chart of Accounts
Analytics and Reporting
CCoA Conversion Strategy
Alignment with Business Process in OFC
Chart of Accounts Mapping
Data Conversion Strategy
Data Conversion
Configuration
Environment Strategy
Data Use Inventory, Stakeholder Business Objective, Remediation and Integrations
Quality Assurance: Data Conversion, Integration, and Functional Testing

## Slide 8: UCSD Oracle Cloud – Process Design Workshop Schedule – Week 1 (will continue for 8 weeks through July)
 | May 6 | May 7 | May 8 | May 9 | May 10
Time | Monday | Tuesday | Wednesday | Thursday | Friday
08:00am – 09:00am |  |  |  |  | 
09:00am – 10:00am |  |  |  |  | 
10:00am – 11:00am |  |  |  |  | 
11:00am – 12:00pm |  |  |  |  | 
12:00pm – 01:00pm | Lunch | Lunch | Lunch | Lunch | Lunch
01:00pm – 02:00pm |  |  |  |  | 
02:00pm – 03:00pm |  |  |  |  | 
03:00pm – 04:00pm |  |  |  |  | 
04:00pm – 05:00pm |  |  |  |  | 
Design Kick-off with Project Team
Walk Thru Current Design for Future state COA, LE, Enterprise Structure
(Manage Ledgers)
Walk thru future state application architecture
GL – Manage Journal Process
GL – Manage Mass Allocations
GL – Manage Financial Consolidations
GL – Manage Journal Process
Procurement – Overview of P2P Process
GL – Manage Budgetary Control & Encumbrance
RTR
Holiday
PTP
General
PPM
EPM
Procurement – Manage Suppliers

## Slide 9: Expanding Departmental Participation
UAT - Budget | 08/15/2019 | 09/01/2019 | Budget - UAT | Budget UAT. Can be broken down to include some parts of BPT for budget. | Budget Design Team
Business Process Testing -1 OFC | 08/01/2019 | 09/15/2019 | Testing of common business processes and data flow between modules | Workflows and business Process testing - Level 1 | OFC Design Teams
Business Process Testing -2 | 10/01/2019 | 11/01/2019 | Business process testing with more complex scenarios | Role access testing with different end user roles. Includes Reporting Tests | OFC Design Teams
*All start and end dates are tentative.
User Acceptance Testing Schedule
Start Date - End Date*
Test Phase
Description
Comments
Test Team
1. Systems Integration Testing
SIT testing validates business processes and E2E process and data flow between Oracle and campus integrated systems.
08/01/2019 - 02/01/2020
Data and Functional validation of converted COA data by VC-SMEs
2. Conversion Validation
08/01/2019 - TBD
User acceptance testing (UAT) is the last phase of the software testing process. During UAT, actual software users test the software to make sure it can handle required tasks in real-world scenarios, according to specifications.
3. User Acceptance Testing
08/15/2019 – 11/01/2019

## Slide 10: Downstream Inventory Update
Design Leads and IT Services have been working with departments to identify systems and processes that consume or feed financial data. Based on information collected from departments via the Data Use Inventory and one-on-one meetings, the team has built a comprehensive inventory of interfaces that are necessary to support the future-state business processes.
Over the next several months, the project team will continue to share information about the new Chart of Accounts, system integrations or remediation options, and future-state business processes. Departments will be able to understand the impacts to their systems and continue developing plans which align with the Financial Information System project timeline. Learn more about ESR Continuity Planning here.

## Slide 11: Next Month
Travel and Procurement Tool Decisions
FIS Reporting & Analytics Strategy